Evanory

Memory Loop

Product Requirements Document

Evanory Reading Assistant

Version 1.4  ·  June 2026

Confidential — Internal Use Only

# 1. Executive Summary

Evanory (formerly Focus Reader) is a web-based SaaS reading-assistance tool designed for adults with ADHD, dyslexia, and other attention or learning differences. Evanory helps users process long-form text — documents, emails, research papers — more efficiently through focus-enhancing features including Text-to-Speech, Bionic Reading, OpenDyslexic font rendering, and configurable line spacing.

The product is built on a modern web stack: React + Vite front-end, Supabase Postgres + Edge Functions for back-end logic, Clerk for authentication (@clerk/react v6), and Vercel for hosting. The Supabase + Vercel Integration Marketplace Connector automates Postgres connection variable management across environments.

The brand identity — name Evanory, tagline "Memory Loop", and the memory-loop visual mark — was adopted in Sprint 10 to establish a distinct product persona ahead of public launch. The Clerk CLI (v1.5.0) was configured and linked to the "Evanory Reading Assistant" app instance, completing the authentication foundation.

This document covers all requirements through Sprint 10 (v1.4) and maps planned work through Sprint 13.

# 2. Problem Statement

## 2.1 User Pain Points

- Adults with ADHD lose focus mid-paragraph; long documents feel overwhelming.

- Dyslexic readers struggle with standard serif fonts and tight line spacing.

- Current reading tools are designed for neurotypical users; accommodation is bolted on.

- Manual copy-paste workflows break flow; users need frictionless document ingestion.

- No unified tool combines TTS, bionic reading, and dyslexia-friendly typography with a clean UX.

## 2.2 Market Gap

Existing tools (Speechify, BeeLine Reader, Natural Reader) address individual needs in isolation. Evanory combines all three accessibility modalities with a focus-first UX and a persistent reading session model, differentiated by its memory-loop metaphor: each session reinforces comprehension through structured re-engagement.

# 3. Feature Requirements

The table below lists all features, their priority, the sprint in which they were delivered or are planned, and current status.

| ID | Feature | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| FR-01 | Document upload (PDF, DOCX, TXT) | Must Have | Sprint 1 | Done |
| FR-02 | Text extraction pipeline | Must Have | Sprint 1 | Done |
| FR-03 | Paginated reading view | Must Have | Sprint 2 | Done |
| FR-04 | Next / Back navigation | Must Have | Sprint 2 | Done |
| FR-05 | Clerk authentication (sign-up / sign-in) | Must Have | Sprint 3 | Done |
| FR-06 | Protected routes + user sessions | Must Have | Sprint 3 | Done |
| FR-07 | Supabase document storage | Must Have | Sprint 4 | Done |
| FR-08 | Document list / library view | Must Have | Sprint 4 | Done |
| FR-09 | AI summarization (Claude Haiku via Edge Function) | Must Have | Sprint 5 | Done |
| FR-10 | Rate limit banner (daily quota UI) | Must Have | Sprint 5 | Done |
| FR-11 | Responsive mobile layout | Must Have | Sprint 6 | Done |
| FR-12 | Focus mode toggle (minimal chrome) | Must Have | Sprint 6 | Done |
| FR-20 | Dark mode / theme toggle | Should Have | Sprint 7 | Done |
| FR-21 | Font size control | Should Have | Sprint 7 | Done |
| FR-30 | Landing page + marketing copy | Must Have | Sprint 8 | Done |
| FR-31 | Onboarding flow | Should Have | Sprint 8 | Done |
| FR-40 | Vercel production deploy | Must Have | Sprint 9 | Done |
| FR-41 | Environment variable management | Must Have | Sprint 9 | Done |
| FR-42 | Local installer (start.sh) | Should Have | Sprint 9 | Done |
| FR-61 | TTS via Web Speech API (speaker toggle, pause/resume, speed control) | Must Have | Sprint 10 | Done |
| FR-62 | Bionic reading mode (bionicize() helper, bold first-half of words) | Must Have | Sprint 10 | Done |
| FR-63 | OpenDyslexic font (lazy-loaded via @fontsource/opendyslexic) | Must Have | Sprint 10 | Done |
| FR-64 | Line spacing control (Normal / Relaxed / Loose) | Should Have | Sprint 10 | Done |
| FR-65 | Evanory rebrand (name, colors, logo, favicon, meta) | Must Have | Sprint 10 | Done |
| FR-66 | Clerk CLI setup + @clerk/react v6 migration | Must Have | Sprint 10 | Done |
| FR-67 | Supabase + Vercel Integration Marketplace Connector | Must Have | Sprint 10 | Done |
| FR-68 | WCAG 2.1 AA / Section 508 accessibility audit + fixes | Critical | Sprint 11 | Planned |
| FR-69 | Screen reader support (ARIA labels, live regions) | Critical | Sprint 11 | Planned |
| FR-70 | Urgency scoring "This week" priority tier | Med-High | Sprint 11 | Planned |
| FR-71 | Highlight / annotation layer | Medium | Sprint 12 | Backlog |
| FR-72 | OCR for scanned PDFs | Medium | Sprint 12 | Backlog |
| FR-73 | Google OAuth (social sign-in) | Low | Sprint 12 | Backlog |
| FR-74 | Gamification / reading streaks | Medium | Sprint 13 | Backlog |

# 4. Evanory Brand Identity

## 4.1 Name & Tagline

Product name: Evanory   (target domains: evanory.ai / evanory.com)

Tagline: "Memory Loop" — communicates the core value proposition: each reading session creates a loop that reinforces comprehension and recall.

## 4.2 Visual Identity

The Evanory mark is a memory-loop arc with a focus dot, rendered as an inline SVG. The wordmark uses Quicksand Bold (font-brand class) paired with DM Sans for body text and DM Mono for code/data elements.

## 4.3 Brand Color Palette

| Token | Name | Hex | Usage |
| --- | --- | --- | --- |
| ink | Slate Ink | #1F2E45 | Primary text, navigation, headings |
| focus | Calm Teal | #0E8C8C | Primary actions, active states, links |
| focus-blue | Focus Blue | #3373C7 | Secondary actions, highlights |
| dot-blue | Dot Blue | #2E6FD0 | Accent, hover states |
| mist | Mist | #EAF3F4 | Backgrounds, card surfaces |

# 5. Version History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 1.0 | Jan 2026 | Jake Winett | Initial PRD — core upload, read, auth |
| 1.1 | Feb 2026 | Jake Winett | Added AI summarization, rate limiting |
| 1.2 | Mar 2026 | Jake Winett | Added dark mode, font controls, landing page |
| 1.3 | Apr 2026 | Jake Winett | Production deploy, local installer, gap analysis |
| 1.4 | Jun 2026 | Jake Winett | Evanory rebrand, TTS, Bionic, Dyslexic font, Clerk CLI v6, Supabase+Vercel integration |