FOCUS READER

Backlog & Feature Prioritization

| Version | 1.0 |
| --- | --- |
| Date | May 2026 |
| Author | Jake Winett |
| Companion docs | FocusReader-PRD-v1.0, FocusReader-Architecture-v1.0 |
| Status | Living document. Update as items are built, promoted, or deferred. |

## 1. How This Backlog Works

This backlog uses MoSCoW prioritization with a two-dimension scoring model. Every item is assessed on user value (H/M/L) and build effort (H/M/L). The intersection produces a quadrant label that makes the build-vs-defer decision explicit.

This is a living document. Every version of the product should be traceable to this backlog. When an item ships, changes, or moves tiers, this document is updated. See Section 5 for the update protocol.

MoSCoW tier definitions

| Tier | Count | Definition |
| --- | --- | --- |
| Must Have | 20 | Non-negotiable. Product does not ship without these. |
| Should Have | 8 | High value. Target v1 if sprint capacity allows. |
| Could Have | 7 | Strong v2 candidates. Documented to prevent creep. |
| Won't Have | 8 | Deliberately excluded. Revisit with data. |

Scoring model: user value x build effort

| Quadrant | Criteria | Guidance | Action |
| --- | --- | --- | --- |
| Quick Win | High value, Low effort | Build first. Maximum ROI. | Build first |
| Strategic | High value, High effort | Worth the investment. Plan carefully. | Plan carefully |
| Fill-in | Med value, Low/Med effort | Build if capacity allows. Low risk. | If capacity |
| Money Pit | Low value, High effort | Avoid. High cost, low return. Classic scope creep. | Avoid |

## 2. Must Have — 20 items

These items define the product. Focus Reader does not ship without every Must Have item complete. Any item that cannot be built within v1 must be escalated as a scope decision, not silently deferred.

| ID | Sprint | Area | Feature + user story | Value | Effort | Quad | Rationale |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-01 | S1 | Reader | Line-by-line highlight navigation As a student, I need to read one line at a time so I don't lose my place in a long document. | High | Med | Strategic | Core mechanic. Everything else depends on this working. |
| FR-02 | S1 | Reader | Keyboard navigation (spacebar + arrows) As a student, I need to advance lines with my keyboard so I can focus on reading without touching the mouse. | High | Low | Quick Win | Low effort, eliminates major distraction vector. Pairs with FR-01. |
| FR-03 | S1 | Reader | Progress bar As a student, I need to see how far through a reading I am so I can manage my time. | High | Low | Quick Win | Pure JS calculation. No AI needed. High perceived value. |
| FR-04 | S1 | Reader | Time-remaining estimate As a student, I need to know how long the reading will take so I can decide when to start. | High | Med | Strategic | Requires 60-second pace calibration. Medium effort but critical for time management. |
| FR-05 | S1 | Reader | Plain text paste input As a student, I need to paste text directly so I can start reading without uploading a file. | High | Low | Quick Win | Simplest input path. Required for MVP to be functional at all. |
| FR-06 | S2 | Reader | PDF upload + extraction As a student, I need to upload my PDF reading so I don't have to copy-paste entire documents. | High | Med | Strategic | pdf.js is client-side. Medium effort but unlocks the real use case — most readings are PDFs. |
| FR-07 | S2 | Reader | DOCX upload + extraction As a student, I need to upload Word documents so I can read my professor's formatted handouts. | High | Med | Strategic | mammoth.js, client-side. Same effort tier as PDF. Needed to cover full input surface. |
| FR-08 | S3 | AI | Section chunking + previews As a student, I need to see what each section is about before I read it so my brain has a hook to hang the content on. | High | Med | Strategic | First AI call. Core to the product's differentiation from a plain text reader. |
| FR-09 | S4 | AI | Retention quiz (5 questions) As a student, I need to answer questions after reading so I know whether I actually understood the material. | High | Med | Strategic | Core retention loop. Without this, the product is just a reader, not a learning tool. |
| FR-10 | S4 | AI | Concept gap analysis As a student, I need to know what concept I missed when I get a question wrong, not just that I got it wrong. | High | High | Strategic | The portfolio centerpiece. High effort but this is what separates Focus Reader from every other reading tool. |
| FR-11 | S4 | AI | Re-read passage link-back As a student, I need to jump directly to the relevant passage when I get a question wrong so I can fix the gap immediately. | High | Med | Strategic | Closes the retention loop. Requires character-level passage references from quiz_generate and concept_gap calls. |
| FR-12 | S5 | Syllabus | Syllabus paste + AI parse As a student, I need to paste my syllabus once and have the product extract my assignments automatically. | High | High | Strategic | Core syllabus feature. High effort due to variability in syllabus formats but essential to the two-mode product story. |
| FR-13 | S5 | Syllabus | Manual date entry for today view As a student, I need to enter today's date so the dashboard shows only what is relevant right now. | High | Low | Quick Win | Deliberate design decision from the arch doc. Simple input, high leverage. |
| FR-14 | S5 | Syllabus | Review + confirm step after parse As a student, I need to check the AI's extracted assignments before they populate my dashboard so I can catch errors. | High | Low | Quick Win | Trust design. Keeps the student in control. Low effort, prevents garbage-in/garbage-out from bad parses. |
| FR-15 | S6 | Dashboard | Zone 1: Right now card As a student, I need to see exactly one thing to do when I open the app so I don't have to decide where to start. | High | Med | Strategic | The anti-overwhelm mechanism. Single most important UX decision in the product. |
| FR-16 | S6 | Dashboard | Zone 2: This week list As a student, I need to see what's coming up this week so I can plan without being overwhelmed by the full semester. | High | Med | Strategic | 5-item cap is a hard constraint. Implementing the 'show more' collapse is medium effort. |
| FR-17 | S6 | Dashboard | Zone 3: Course progress cards As a student, I need to see how far through each course I am so I know where I'm falling behind. | High | Med | Strategic | Progress bars read from localStorage completion data. Medium effort. |
| FR-18 | S6 | Dashboard | Route from dashboard to reader As a student, I need to tap an assignment in the dashboard and go directly into reading mode so there's no friction. | High | Low | Quick Win | Conditional render routing in App.jsx. Low effort, high impact. |
| FR-19 | S5 | Infra | localStorage state schema As a developer, I need a well-defined state schema so course data and completion records are consistent across components. | High | Med | Strategic | Defined in arch doc. Must be implemented before dashboard or syllabus parser can work. |
| FR-20 | S3 | Infra | api/claude.js shared module As a developer, I need a single API module so error handling, model versioning, and JSON parsing are consistent. | High | Med | Strategic | Centralized before any AI feature is built. Prevents divergent error handling patterns. |

## 3. Should Have — 8 items

High-value items that do not block launch. The target is to ship all Should Have items in v1 within Sprint 7. If sprint capacity runs short, these are the first items to slip — but each slip requires a documented decision, not a quiet drop.

| ID | Sprint | Area | Feature + user story | Value | Effort | Quad | Rationale |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-21 | S7 | Reader | Font size control (+/-) As a student, I need to adjust the font size so the reading is comfortable for my eyes. | Med | Low | Quick Win | P1 in PRD. Low effort, meaningfully improves accessibility for ADHD users with visual sensitivities. |
| FR-22 | S7 | Reader | Scanned PDF detection + error As a student, I need a clear error message if my PDF is image-only so I know to paste the text instead. | Med | Low | Quick Win | Fallback for a common failure mode. Low effort, prevents silent failures that frustrate users. |
| FR-23 | S4 | AI | Retention score display As a student, I need to see a score after my quiz so I have a clear signal of how well I retained the reading. | High | Low | Quick Win | Pure UI calculation from quiz results. Low build effort, high perceived value. |
| FR-24 | S5 | Syllabus | PDF + DOCX upload for syllabus As a student, I need to upload my syllabus PDF so I don't have to copy-paste a long document. | High | Med | Strategic | Reuses the unified input handler from FR-06/07. Medium effort, meaningful convenience. |
| FR-25 | S7 | Infra | Vercel Edge Function API proxy As a developer, I need the API key server-side so it is never exposed in the client bundle. | High | Med | Strategic | Security requirement for any deployed version. Medium effort, non-negotiable before public demo. |
| FR-26 | S7 | Infra | Privacy disclosure before upload As a student, I need to know my document is sent to an AI API so I can make an informed decision about what I upload. | Med | Low | Quick Win | Trust and legal hygiene. One sentence in the UI. Low effort. |
| FR-27 | S7 | Infra | navigator.onLine check before API calls As a student, I need a clear offline message so I know why the AI features aren't working. | Med | Low | Quick Win | One-line check before each API call. Prevents confusing silent failures. |
| FR-28 | S6 | Dashboard | Due-date sort with estimated-time tiebreak As a student, I need assignments sorted sensibly so the most urgent and quickest-to-complete item surfaces first. | High | Low | Quick Win | Pure JS date math. Low effort, directly implements the v1 prioritization logic from the arch doc. |

## 4. Could Have — 7 items

Meaningful improvements with low urgency. All Could Have items are documented here specifically to prevent them from being added to v1 scope under pressure. They are strong v2 candidates and should be evaluated when real usage data is available.

| ID | Sprint | Area | Feature + user story | Value | Effort | Quad | Rationale |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-29 | v2 | Reader | Section progress indicator As a student, I could see which section I'm in so I know where I am within the structure of the document. | Med | Med | Fill-in | Nice orientation feature. Medium effort. Defer until core reading loop is validated. |
| FR-30 | v2 | Reader | Pace recalibration after pause As a student, I could have my time estimate reset if I step away mid-reading so the estimate stays accurate. | Med | Med | Fill-in | Requires tracking idle time. Medium effort for marginal accuracy improvement. |
| FR-31 | v2 | AI | Quiz difficulty adjustment As a student, I could get harder questions on a second attempt so I'm genuinely challenged after re-reading. | Med | High | Money Pit | High effort. Requires prompt changes and state tracking. Strong v2 feature. |
| FR-32 | v2 | Dashboard | 'Show more' toggle for Zone 2 As a student, I could expand the this-week list if I want to see beyond 5 items. | Med | Low | Quick Win | Low effort. Deferred only because 5-item cap is the intended default. Add when user testing confirms demand. |
| FR-33 | v2 | Syllabus | Re-parse syllabus on update As a student, I could re-upload my syllabus mid-term if my professor makes changes so my dashboard stays accurate. | Med | Med | Fill-in | Merge logic in localStorage is medium effort. Useful but not blocking v1. |
| FR-34 | v2 | Infra | Large file warning (>500KB) As a student, I could receive a warning before processing a very long document so I know to expect slower AI responses. | Low | Low | Fill-in | Low effort. Prevents confusion but not a blocking issue for v1. |
| FR-35 | v2 | Reader | Printable/shareable output after quiz As a student, I could save my quiz results so I can review missed concepts before an exam. | Med | Med | Fill-in | Useful for actual studying. Medium effort. Strong v2 candidate once the core loop is validated. |

## 5. Won't Have (V1) — 8 items

Deliberately excluded from v1. These items are documented here — not in a separate document, not in someone's head — so the exclusion is explicit and the reasoning is visible. 'Won't have' is not a value judgment on the feature. It is a scope decision for this version.

| ID | Sprint | Area | Feature + user story | Value | Effort | Quad | Rationale |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-36 | — | Infra | User accounts + authentication | Low | High | Money Pit | Zero-auth is a hard v1 constraint. Auth adds a week of build time and a friction wall that kills the demo and the core use case. |
| FR-37 | — | Infra | Server-side database | Low | High | Money Pit | No persistence server in v1. localStorage covers all required state. Database introduces cost, complexity, and privacy surface. |
| FR-38 | — | Infra | Calendar sync (Google/Apple) | Med | High | Money Pit | OAuth integration is disproportionate complexity for v1. Manual date entry solves the same problem. |
| FR-39 | — | Infra | Push or email reminders | Med | High | Money Pit | Requires backend + notification infrastructure. Out of scope for a browser-only product. |
| FR-40 | — | Reader | Audio read-aloud mode | Med | High | Money Pit | Valuable accessibility feature. Deferred because it requires a separate TTS integration and UX pattern. |
| FR-41 | — | Reader | Highlight and annotation layer | Med | High | Money Pit | High complexity, overlaps with dedicated annotation tools. Adds scope without closing the core retention loop. |
| FR-42 | — | Dashboard | AI-scored urgency prioritization | High | High | Strategic | No usage data to train on. Simple due-date sort is correct for v1. Revisit in v2 with real behavioral data. |
| FR-43 | — | Infra | Native mobile app | Med | High | Money Pit | Web-only in v1. Responsive CSS handles mobile browsers adequately for a portfolio demo. |

## 6. Living Document Protocol

This backlog is only useful if it stays current. The following rules govern how and when it is updated. All three artifact documents — PRD, Architecture, Backlog — must stay in sync. If a feature changes during build, all three documents are updated before the sprint closes.

| Event | Action | Rule |
| --- | --- | --- |
| Item promoted | Tier upgraded (e.g. Could → Should) | Document reason for promotion. Update sprint assignment. |
| Item demoted | Tier downgraded (e.g. Should → Could) | Document reason. Flag if tied to a shipped feature. |
| New item added | Append with next FR-xx ID | Must include all 8 fields. No field left blank. |
| Item completed | Mark sprint column 'Done (vX.X)' | Update architecture doc and PRD if spec changed during build. |
| Scope changed | Update feature description + rationale | Note date of change. If PRD/arch doc is affected, update those too. |
| V2 planning | Promote Could/Won't items as warranted | Requires usage data or explicit product decision. Not gut feel. |

Version history should be tracked in the document header. Use the format: v1.1 — [date] — [summary of change].

Focus Reader Backlog v1.0  |  Jake Winett  |  May 2026  |  Confidential