Evanory

Memory Loop

Product Backlog

Evanory Reading Assistant

Version 1.4  ·  June 2026

Confidential — Internal Use Only

# Product Backlog — Evanory v1.4

This document is the canonical backlog for Evanory. All items are assigned a unique ID, priority, sprint, and status. Sprint 10 is complete. Sprint 11 is actively planned. Sprints 12–13 are backlog.

## Status Legend

| Status | Meaning |
| --- | --- |
| Done | Feature shipped and verified in production |
| Planned | Committed to current or next sprint; requirements defined |
| Backlog | Identified and prioritized; not yet scheduled |
| Cancelled | Deprioritized or superseded |

## Sprints 1–6: Core MVP (Done)

| ID | Feature | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| FR-01 | Document upload (PDF, DOCX, TXT) | Must Have | Sprint 1 | Done |
| FR-02 | Text extraction pipeline | Must Have | Sprint 1 | Done |
| FR-03 | Paginated reading view | Must Have | Sprint 2 | Done |
| FR-04 | Next / Back navigation (blank line skip) | Must Have | Sprint 2 | Done |
| FR-05 | Clerk authentication (sign-up / sign-in) | Must Have | Sprint 3 | Done |
| FR-06 | Protected routes + user sessions | Must Have | Sprint 3 | Done |
| FR-07 | Supabase document storage | Must Have | Sprint 4 | Done |
| FR-08 | Document list / library view | Must Have | Sprint 4 | Done |
| FR-09 | AI summarization (Claude Haiku via Edge Function) | Must Have | Sprint 5 | Done |
| FR-10 | Rate limit banner (daily quota UI) | Must Have | Sprint 5 | Done |
| FR-11 | Responsive mobile layout | Must Have | Sprint 6 | Done |
| FR-12 | Focus mode toggle (minimal chrome) | Must Have | Sprint 6 | Done |

## Sprints 7–9: Polish & Deploy (Done)

| ID | Feature | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| FR-20 | Dark mode / theme toggle | Should Have | Sprint 7 | Done |
| FR-21 | Font size control | Should Have | Sprint 7 | Done |
| FR-22 | Focus modes popover (wand icon, active-mode dot indicator) | Should Have | Sprint 7 | Done |
| FR-30 | Landing page + marketing copy | Must Have | Sprint 8 | Done |
| FR-31 | Onboarding flow | Should Have | Sprint 8 | Done |
| FR-40 | Vercel production deploy | Must Have | Sprint 9 | Done |
| FR-41 | Environment variable management | Must Have | Sprint 9 | Done |
| FR-42 | Local installer (start.sh) | Should Have | Sprint 9 | Done |
| FR-43 | DOCX list item liText() sentence spacing fix | Bug | Sprint 9 | Done |

## Sprint 10: Reading Experience + Rebrand (Done)

| ID | Feature | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| FR-61 | TTS via Web Speech API (speaker toggle, pause/resume, 0.75×–2× speed, auto-advance) | Must Have | Sprint 10 | Done |
| FR-62 | Bionic reading mode (bionicize() in textUtils.js, bold first half of each word) | Must Have | Sprint 10 | Done |
| FR-63 | OpenDyslexic font (lazy-loaded via @fontsource/opendyslexic dynamic import) | Must Have | Sprint 10 | Done |
| FR-64 | Line spacing control (1.8 / 2.2 / 2.8 — Normal / Relaxed / Loose) | Should Have | Sprint 10 | Done |
| FR-65 | Evanory rebrand (name, colors, logo, favicon, meta, Tailwind tokens) | Must Have | Sprint 10 | Done |
| FR-66 | Clerk CLI v1.5.0 setup + @clerk/react v6 migration | Must Have | Sprint 10 | Done |
| FR-67 | Supabase + Vercel Integration Marketplace Connector | Must Have | Sprint 10 | Done |
| FR-68-ux | UX: blank line skip in Next/Back navigation | Bug | Sprint 10 | Done |
| FR-69-ux | UX: Chrome TTS wake-up keepAlive fix | Bug | Sprint 10 | Done |

## Sprint 11: Accessibility (Planned)

| ID | Feature | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| FR-68 | WCAG 2.1 AA / Section 508 accessibility audit + fixes | Critical | Sprint 11 | Planned |
| FR-69 | Screen reader support (ARIA labels, live regions, focus management) | Critical | Sprint 11 | Planned |
| FR-70 | Urgency scoring "This week" priority tier | Med-High | Sprint 11 | Planned |

## Sprint 12–13: Future Backlog

| ID | Feature | Priority | Sprint | Status |
| --- | --- | --- | --- | --- |
| FR-71 | Highlight / annotation layer | Medium | Sprint 12 | Backlog |
| FR-72 | OCR for scanned PDFs (Tesseract.js or Cloud Vision) | Medium | Sprint 12 | Backlog |
| FR-73 | Google OAuth (social sign-in via Clerk) | Low | Sprint 12 | Backlog |
| FR-74 | Gamification / reading streaks + badges | Medium | Sprint 13 | Backlog |

# Backlog Document Version History

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | Jan 2026 | Initial backlog — MVP features FR-01 through FR-12 |
| 1.1 | Feb 2026 | Added FR-20–31: dark mode, font controls, landing page |
| 1.2 | Mar 2026 | Added FR-40–43: deploy, installer, bug fixes |
| 1.3 | Apr 2026 | Added gap analysis items FR-50–60 (now renumbered); Sprint 10 planned |
| 1.4 | Jun 2026 | Sprint 10 complete (FR-61–69-ux); added FR-68–74; Evanory rebrand reflected throughout |